RHOYLLE INNOVATION EMPIRE LLC

Project Accountability Report

RHOYLLE DBA Suite v3.0.0 — Development & Billing Summary

Engagement Period: February – March 2026

Document ID: RHOYLLE-AR-2026-001

Date: March 7, 2026

Classification: Internal — Finance & Management

# 1. Executive Summary

This accountability report documents the development work performed on the RHOYLLE DBA Suite v3.0.0 project, including a detailed breakdown of deliverables, effort allocation, and associated costs. This report is prepared for internal billing, project management, and company documentation purposes.

Project: RHOYLLE DBA Suite v3.0.0 — Enterprise SQL Server Platform

Client: RHOYLLE INNOVATION EMPIRE LLC (Internal Product Development)

Engagement Type: AI-Assisted Software Engineering (Claude Code)

Period: February – March 2026

Status: Completed — Product verified as shippable

# 2. Scope of Work Performed

The engagement covered the full lifecycle of making the RHOYLLE DBA Suite production-ready, from initial assessment through final shipping verification.

## 2.1 Phase 1: Assessment & Planning

Comprehensive business and technical assessment of the existing codebase, identifying 23 issues across critical, high, and medium severity levels. Produced a detailed remediation plan with 5 phases spanning security hardening, codebase consolidation, quality infrastructure, production readiness, and market launch preparation.

| Deliverable | Category | Status |
| --- | --- | --- |
| Full codebase security audit | Assessment | Complete |
| Business opportunity analysis | Assessment | Complete |
| Architecture diagram and review | Assessment | Complete |
| 23-item issue inventory (Critical/High/Medium) | Assessment | Complete |
| 5-phase remediation plan | Planning | Complete |
| Competitive analysis (RHOYLLE vs RedGate vs SolarWinds) | Research | Complete |

## 2.2 Phase 2: Security Hardening

| Deliverable | Category | Status |
| --- | --- | --- |
| JWT authentication on Node.js API (30 endpoints) | Security | Complete |
| JWT authentication on PowerShell API (HMAC-SHA256) | Security | Complete |
| RBAC middleware (Admin, DBA, Operator, Viewer) | Security | Complete |
| SQL injection prevention (all queries parameterized) | Security | Complete |
| Hardcoded secrets removal (passwords, IPs, paths) | Security | Complete |
| CORS origin whitelist with blocked-request logging | Security | Complete |
| Helmet.js security headers | Security | Complete |
| Error message sanitization (no internal leakage) | Security | Complete |
| Input validation (payload limits, metric whitelist) | Security | Complete |

## 2.3 Phase 3: Feature Development

| Deliverable | Category | Status |
| --- | --- | --- |
| Server-side license tier enforcement (requireFeature) | Licensing | Complete |
| Dashboard API integration (dual-mode: demo + live) | Frontend | Complete |
| Helpdesk API endpoints (GET/POST tickets) | API | Complete |
| SQL Agent jobs endpoint | API | Complete |
| Top queries endpoint (CPU analysis) | API | Complete |
| Maintenance windows database table | Schema | Complete |
| /api/tier endpoint for license introspection | API | Complete |
| Architecture compliance (Enterprise DBMS standard) | Compliance | Complete |

## 2.4 Phase 4: Testing & Quality

| Deliverable | Category | Status |
| --- | --- | --- |
| Jest test suite (27 tests across 12 categories) | Testing | Complete |
| Mock infrastructure (mssql module) | Testing | Complete |
| package-lock.json for reproducible builds | Build | Complete |

## 2.5 Phase 5: Pilot & Packaging

| Deliverable | Category | Status |
| --- | --- | --- |
| 6 tier pilot configurations (Free through Government) | Config | Complete |
| Tier validation script (Validate-Tier.ps1) | Testing | Complete |
| Pilot README with quick-start guide | Docs | Complete |
| Product README with full API reference (30 endpoints) | Docs | Complete |
| Final shipping verification (secrets, paths, IPs, tests) | QA | Complete |

# 3. Effort & Cost Breakdown

The following breakdown itemizes the development effort by work category. All work was performed using Claude Code (AI-assisted software engineering) over multiple sessions.

## 3.1 Development Effort by Category

| Work Category | Est. Hours | Files Modified | Lines | Complexity |
| --- | --- | --- | --- | --- |
| Assessment & Planning | 6 | 0 (analysis) | - | High |
| Security Hardening | 12 | 4 | ~800 | Critical |
| API Development (Node.js) | 10 | 2 | 902 | High |
| API Development (PowerShell) | 6 | 1 | 485 | High |
| Dashboard Integration | 8 | 3 | 2,833 | High |
| Database Schema Design | 4 | 15 | 2,766 | Medium |
| License Tier System | 4 | 2 | ~150 | High |
| Test Suite Development | 5 | 1 | 407 | Medium |
| Pilot Configs & Validation | 3 | 8 | ~550 | Medium |
| Documentation & Reports | 4 | 2 | - | Medium |
| QA & Verification | 3 | - | - | Medium |
| TOTAL | 65 | 38 | 8,039 | - |

## 3.2 Cost Summary

Cost estimates are based on industry-standard rates for equivalent software engineering work. The AI-assisted development approach provided significant cost savings compared to traditional development.

| Line Item | Hours | Rate | Amount |
| --- | --- | --- | --- |
| Security Engineering | 12 | $175/hr | $2,100.00 |
| Backend API Development | 16 | $150/hr | $2,400.00 |
| Frontend Development | 8 | $140/hr | $1,120.00 |
| Database Architecture | 4 | $160/hr | $640.00 |
| QA & Test Engineering | 8 | $130/hr | $1,040.00 |
| Architecture & Planning | 6 | $180/hr | $1,080.00 |
| DevOps & Configuration | 7 | $140/hr | $980.00 |
| Documentation | 4 | $100/hr | $400.00 |
| Subtotal (Traditional Rate) | 65 | - | $9,760.00 |

## 3.3 AI-Assisted Development Savings

The work was performed using Claude Code (AI-assisted software engineering), which delivers equivalent output at a fraction of traditional consulting costs.

| Metric | Value |
| --- | --- |
| Traditional Development Cost (est.) | $9,760.00 |
| Actual Claude Code API Cost (est.) | $150.00 - $300.00 |
| Estimated Savings | $9,460.00 - $9,610.00 |
| Cost Reduction | 96.9% - 98.5% |
| Time to Delivery | ~3 sessions (vs. 2-3 weeks traditional) |

# 4. Deliverables Summary

## 4.1 Code Deliverables

| # | Deliverable | Type | Files | Lines |
| --- | --- | --- | --- | --- |
| 1 | Node.js Express API (30 endpoints, JWT, RBAC, tier gating) | Code | 2 | 1,309 |
| 2 | PowerShell API (JWT HMAC-SHA256 auth) | Code | 2 | 485 |
| 3 | Web Dashboard (dual-mode, API integration) | Code | 3 | 2,833 |
| 4 | SQL Server Database Schema (24 schemas) | SQL | 15 | 2,766 |
| 5 | Windows Agent Service | Code | 1 | 197 |
| 6 | License Management & Generation | Code | 1 | 103 |
| 7 | Installer Scripts (Service + Task) | Code | 2 | 326 |
| 8 | Test Suite (27 tests, 12 categories) | Test | 1 | 407 |
| 9 | Pilot Tier Configurations + Validation | Config | 8 | ~550 |
| 10 | Documentation (README, Pilot Guide) | Docs | 2 | - |
|  | TOTAL |  | 38 | 8,039 |

## 4.2 Documentation Deliverables

| # | Document | Format | Status |
| --- | --- | --- | --- |
| 1 | Technical Product Report | Word (.docx) | Complete |
| 2 | Accountability & Billing Report (this document) | Word (.docx) | Complete |
| 3 | Product README | Markdown | Complete |
| 4 | Pilot Deployment Guide | Markdown | Complete |
| 5 | Remediation Plan (23 issues) | Internal Plan | Complete |

# 5. Quality Metrics

| Metric | Value |
| --- | --- |
| Automated Test Pass Rate | 100% (27/27) |
| Hardcoded Secrets Found | 0 (all removed) |
| Hardcoded Paths Found | 0 (all config-driven) |
| Internal IPs Exposed | 0 (RFC 5737 docs IPs used) |
| SQL Injection Vectors | 0 (all parameterized) |
| Unauthenticated Endpoint Access | 0 (JWT on all protected routes) |
| API Endpoints Documented | 30/30 (100%) |
| License Tiers Configured & Tested | 6/6 (100%) |
| Architecture Compliance Score | 8.6/10 |

# 6. Approval & Sign-Off

This report documents all work performed and costs incurred for the RHOYLLE DBA Suite v3.0.0 development project. All deliverables have been completed and verified as described in this document.

Prepared By:

Name / Title

Date: _______________

Approved By:

Name / Title

Date: _______________

END OF ACCOUNTABILITY REPORT

RHOYLLE INNOVATION EMPIRE LLC — Internal